# Process Automation Platform on Microsoft Power Platform

Accepted Project Proposal – MedService Group S.R.L.

BearingPoint

September 2023 – March 2024

Table of Contents

# Process Automation Platform on Microsoft Power Platform

Client: MedService Group S.R.L. Industry: Healthcare Services – Private Clinics Engagement Period: September 2023 – March 2024 (7 months) Engagement Type: Application Development – Microsoft Power Platform Status: Accepted and Successfully Completed

## 1. Client Background

MedService Group S.R.L. operates a network of 14 private medical clinics across Romania with approximately 600 employees (physicians, nurses, and administrative staff). Administrative processes (appointments, patient records, internal reporting, medical supply inventory management) relied on a combination of Excel spreadsheets, email, and a legacy medical information system (MIS) with no accessible API. Management requested a rapid solution – without replacing the existing MIS – that would digitalize administrative processes and provide real-time management visibility.

## 2. Project Team

| Name | Role | Area of Expertise |
| --- | --- | --- |
| Elena Georgescu | Power Platform Dev Lead | Power Apps, Power Automate, Dataverse |
| Mihai Ionescu | Business Analyst | Clinical processes, functional requirements |
| Cristina Dumitru | M365 & SharePoint Specialist | SharePoint Online, M365 integration |
| David Popa | Data Engineer | Power BI, data modeling, Dataverse |

## 3. Project Scope and Objectives

- Build a Power Apps Canvas App for managing appointments and administrative patient records

- Automate approval workflows for leave requests and internal referrals (Power Automate)

- Create a medical supply inventory management system per clinic

- Implement a consolidated Power BI dashboard for management with operational KPIs per clinic

- Integrate with the existing MIS through structured data exports (periodic CSV files from the MIS)

## 4. Technologies Used

- Microsoft Power Apps (Canvas Apps): Mobile and desktop apps for administrative processes

- Microsoft Power Automate: Automation flows (approvals, notifications, data processing)

- Microsoft Dataverse: Centralized database for all application entities

- Microsoft Power BI: Management dashboards and reports

- SharePoint Online: Document storage (contracts, referrals, protocols)

- Microsoft Teams: Notifications and approval flow integration

- Azure Logic Apps: Automated processing of CSV files exported from the MIS

## 5. Implementation Steps

### Phase 1 – Discovery and Design (September – October 2023)

Mihai Ionescu conducted 22 shadowing sessions and interviews with clinic staff to document current processes and pain points. A process map of the 15 identified processes was created and the first 6 were prioritized for the initial solution version. Elena Georgescu created wireframe prototypes in Power Apps and validated them with key users.

### Phase 2 – MVP Build (October – November 2023)

The main Canvas App was built with 4 modules: Appointments, Patient Record (administrative data), Supply Inventory, and Administrative Requests. Dataverse was configured with the approved data model. The first 3 Power Automate flows were implemented (referral approval, appointment notification, minimum stock alert).

### Phase 3 – Integration and Dashboard (November – December 2023)

David Popa built the data ingestion pipeline from the MIS (Azure Logic Apps processing daily CSV exports). A Power BI semantic model was created with 8 dashboard pages (room occupancy, physician productivity, per-clinic performance, inventory). Cristina Dumitru integrated the application with Teams and SharePoint.

### Phase 4 – Pilot and Iterations (January 2024)

Pilot with 2 clinics (Bucharest and Cluj). 180 active users in 3 weeks. 47 feedback items were collected, 18 of which led to application changes (UI, validations, additional flows).

### Phase 5 – National Rollout and Training (February – March 2024)

Rollout to all 14 clinics. Role-specific training sessions (receptionist, nurse, clinic manager, central management). User documentation and recorded tutorial videos were produced.

## 6. Challenges Encountered and Solutions

Challenge 1 – Canvas App performance with large data volumes The application began loading slowly in modules with over 5,000 records. Elena Georgescu applied proper Dataverse query delegation techniques, pagination, and lazy loading, reducing load times from 8 seconds to under 2 seconds.

Challenge 2 – Inconsistent CSV formats exported from the MIS Different MIS versions across clinics exported CSVs with slightly different structures (column order, encoding). David Popa created a normalization stage in Azure Logic Apps with per-type schema mapping, centralizing variations without affecting downstream processing.

Challenge 3 – Medical staff resistance to digitalization Physicians felt that completing administrative data in the application consumed their time. Solution: Mihai Ionescu redesigned the main application flow to minimize mandatory fields for physicians (from 12 to 4 fields), shifting completion of additional data to administrative staff.

Challenge 4 – GDPR security and compliance for patient data Administrative patient data required GDPR protection. Elena Georgescu implemented Row-Level Security in Dataverse (each user sees only their clinic’s data), column-level encryption for national ID numbers, and documented a Data Processing Agreement with MedService.

## 7. Collaboration Model

Agile methodology with 2-week sprints. Demo at the end of each sprint with business stakeholders. Backlog prioritized by Mihai Ionescu together with the client’s Chief Operating Officer. BearingPoint team on-site 2 days per week at the Bucharest headquarters, remote for the remainder.

## 8. Results Achieved

- 70% reduction in administrative request processing time (from 2 days to 4 hours)

- Complete elimination of 6 Excel files used for inventory and appointment management

- Power BI dashboard used daily by all 14 clinic managers

- Automated below-threshold stock detection: 23 alerts sent in the first 2 months, preventing 4 supply shortage situations

- Estimated ROI payback period: 14 months from project cost

## 9. Lessons Learned

- Shadowing real processes is more valuable than any requirements gathering session: Direct observation of clinic activity uncovered 7 processes not included in the initial scope.

- Simplify for the end user, not for the architect: Reducing fields for physicians increased adoption rates more than any other single intervention.

- Legacy system integrations via file exports are fragile but workable: It is critical to document the expected data schema and build automated testing for format change detection.